# ISMS Performance Report

Classification: Internal

This document is intended for authorised internal use and may be shared with approved interested parties when appropriate.

| Version | Approved By | Owner | Date Last Updated | Review Frequency | Next Review | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Dr. Noura Al-Qahtani, Chief Executive Officer | Information Security Management | 13 September 2026 | Annual | 13 September 2027 | Performance measures are reviewed against ISMS objectives, risk treatment progress and evidence available for Al-Afaq Digital Bank. |

Status Key:

- GREEN = Meeting or exceeding target.

- AMBER = Within 10% of target or active remediation plan in place.

- RED = Significantly below target or no remediation plan.

| Measure | Description | Frequency | Target/ Threshold | Data Source | RAG Status | Results | Comments | Last Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Policy Review Compliance | Percentage of staff who have acknowledged key information security policies. | Quarterly | 100% acknowledgment | HR records | AMBER | The case study does not provide a current acknowledgement percentage; a baseline measurement is required. | Baseline not established in the case study. | 13 September 2026 |
| a. Information Security Policy | All staff have reviewed and acknowledged the Information Security Policy. | Quarterly | 100% | HR records | AMBER | No current acknowledgement percentage is provided in the case study. | Establish the baseline and retain acknowledgement evidence. | 13 September 2026 |
| b. Acceptable Use Policy | All staff have reviewed and acknowledged the Acceptable Use Policy. | Quarterly | 100% | HR records | AMBER | No current acknowledgement percentage is provided in the case study. | Establish the baseline and retain acknowledgement evidence. | 13 September 2026 |
| c. Cloud Services Policy | Relevant staff have reviewed and acknowledged the Cloud Services Policy. | Quarterly | 100% | HR records | AMBER | The case study identifies AWS use but does not provide policy acknowledgement records. | Cloud governance is identified as an information security gap. | 13 September 2026 |
| d. Secure Development Policy | Engineering staff have reviewed and acknowledged secure development requirements. | Quarterly | 100% | HR records | AMBER | No current acknowledgement percentage is provided in the case study. | Secure development practices are present but evidence of acknowledgement is not stated. | 13 September 2026 |
| Compliance Percentage to ISO 27001 | Percentage of applicable ISMS controls implemented and operational. | Annually | 100% of scoped controls | Audit results and non-conformity records | RED | The case study and control appendix identify multiple gaps and partially implemented practices. | Priority is required for governance, documentation, privacy, cloud and technical control gaps. | 13 September 2026 |
| Supplier Reviews | Percentage of suppliers processing bank information reviewed according to the approved schedule. | Annually | 100% | Supplier review records | AMBER | Supplier relationships are identified, but current review completion is not stated. | Baseline supplier review status is not established in the case study. | 13 September 2026 |
| Supplier Risk Assessments | Percentage of critical suppliers with current information security risk assessments. | Annually | 100% | Supplier risk assessment records | AMBER | The case study identifies supplier and cloud dependencies but provides no completion percentage. | Formal supplier risk assessment status requires confirmation. | 13 September 2026 |
| Training and Awareness | Information security training and awareness performance across relevant personnel. | Quarterly | 100% completion of assigned training | Training records | AMBER | The case study identifies security culture and awareness weaknesses. | Training completion baseline is not provided. | 13 September 2026 |
| a. Intro to ISO 27001 | Percentage of staff who completed information security and ISO 27001 awareness training. | Quarterly | 100% | Training records | AMBER | No completion percentage is provided; the case study identifies a need for gradual security culture improvement. | Use training records to establish the baseline. | 13 September 2026 |
| b. Personal Data Protection Training | Percentage of staff assigned personal data protection training who completed it. | Quarterly | 100% | Training records | AMBER | The case study identifies partial implementation of personal data protection requirements but provides no training completion rate. | Training evidence should be measured and retained. | 13 September 2026 |
| c. Contractor NDAs | Percentage of applicable contractors with documented confidentiality or non-disclosure agreements. | Annually | 100% | Legal and HR records | AMBER | The case study does not provide a contractor NDA completion rate. | Current contractual records require confirmation. | 13 September 2026 |
| Statement of Applicability Review | Percentage of applicable controls reviewed in the Statement of Applicability annually. | Annually | 100% | ISMS documentation review records | AMBER | The case study does not provide a completed annual Statement of Applicability review percentage. | Review evidence must be established as part of ISMS governance. | 13 September 2026 |
| Information Security Incidents | Number of information security incidents recorded and their resolution status. | Monthly/Quarterly | Zero unresolved incidents | Incident records | AMBER | The case study documents five material security incidents; no current unresolved incident count is provided. | Incident lessons and follow-up actions require continued tracking. | 13 September 2026 |
| Incident Response | Average resolution time for information security incidents. | Monthly/Quarterly | Within defined SLAs | Incident records | AMBER | Recorded examples include a three-hour banking outage and a two-hour phishing-related detection period; no defined SLA baseline is provided. | Formal SLA measurement is not stated in the case study. | 13 September 2026 |
| Access Control Audits | Percentage of identified logical and physical access areas reviewed. | Annually | 100% of identified access areas | Access records and audit reports | RED | The case study identifies excessive HR folder access and no periodic access review. | Access review evidence and remediation require priority. | 13 September 2026 |
| Internal Audit Results | Number and severity of findings from internal ISMS audits. | Annually | No major findings; reduced minor issues | Internal audit records | RED | The case study states that internal audit has not previously performed regular ISO 27001-focused reviews. | An independent ISMS audit programme is required. | 13 September 2026 |
| Management Review Effectiveness | Evidence of completed ISMS management reviews and follow-up actions. | Annually | 100% annually | Management review records | AMBER | No completed ISMS management review evidence is provided in the case study. | Formal management review evidence must be established. | 13 September 2026 |
| Risk Management | Performance of information security risk identification, treatment and acceptance. | Quarterly | All material risks assessed and tracked | Risk log | AMBER | The completed risk assessment identifies 20 material information security risks; current treatment completion is not established in the case study. | Risk treatment progress should be monitored through the risk log. | 13 September 2026 |
| a. Identified Risks | Number of information security risks identified during the reporting period. | Quarterly | Reporting metric | Risk log | GREEN | 20 material information security risks are recorded in the completed asset-based risk assessment. | The risk register provides the current project baseline. | 13 September 2026 |
| b. Mitigated Risks | Percentage of identified risks mitigated within defined timeframes. | Quarterly | 100% of critical/high risks mitigated | Risk log | RED | The assessment identifies 19 High risks before treatment and records treatment as not started in the project baseline. | Immediate attention is required to establish and implement treatment plans. | 13 September 2026 |
| c. Accepted Risks | Percentage of risks formally accepted by authorised management. | Quarterly | Reporting metric | Risk log | GREEN | No formal risk acceptance decisions are recorded in the provided project baseline. | No accepted-risk count is established; this remains a reporting metric. | 13 September 2026 |
| Change Management | Compliance of technology changes with the approved change management process. | Monthly/Quarterly | 100% compliance | Change records | RED | A prior outage was caused by an engineer accidentally deleting a critical firewall rule during an update; dual review and rapid rollback were weak. | Change control and review practices require strengthening. | 13 September 2026 |
| a. Change Approval Compliance | Percentage of technology changes that followed the approved change management process. | Monthly/Quarterly | 100% compliance | Change records | RED | The firewall change incident demonstrates a weakness in change review and control. | The case study specifically identifies absence of dual review for the failed update. | 13 September 2026 |
| b. Unauthorized Changes | Number of unauthorized technology changes detected. | Monthly/Quarterly | Zero | Change records | AMBER | No current count is provided; the case study documents one significant change-related outage. | Current unauthorized change monitoring is not quantified. | 13 September 2026 |
| BC/DR Testing | Number and results of business continuity and disaster recovery tests. | Annually | At least one test completed | BC/DR test records | AMBER | The bank has a Jeddah disaster recovery centre, but the case study does not provide a completed test result. | Testing evidence must be recorded and reviewed. | 13 September 2026 |
| Asset Inventory Accuracy | Percentage of scoped information and technology assets classified and assigned an owner. | Quarterly | 100% of scoped assets | Asset inventory records | AMBER | The case study provides a detailed asset description but does not state inventory completion or ownership percentages. | The asset baseline should be converted into a controlled inventory. | 13 September 2026 |
| Vulnerability Remediation | Percentage of identified vulnerabilities resolved within the defined remediation timeframe. | Monthly/Quarterly | 100% of critical vulnerabilities | Vulnerability scan reports | RED | Three high-risk Afaq Plus vulnerabilities were identified; two were fixed and one remained unresolved, giving 67% high-risk remediation. | The remaining high-risk issue and outstanding medium findings require follow-up. | 13 September 2026 |
| Documentation Review Compliance | Percentage of ISMS documents reviewed and updated according to schedule. | Annually | 100% reviewed | ISMS documentation review records | RED | The case study identifies outdated policies and generally weak documentation. | Documentation governance and scheduled review require improvement. | 13 September 2026 |
| Access Deactivation Compliance | Percentage of terminated personnel whose access is deactivated within the defined SLA. | Monthly/Quarterly | 100% within 24 hours | Access records | AMBER | The case study does not provide a termination-access deactivation percentage. | A measurable baseline and evidence set are required. | 13 September 2026 |